# QIB UAT Deployment of WPS Account Opening

Step 1: Backup Existing Deployment Components

Before proceeding with the WPS deployment, please back up the existing FC Services by renaming the current FCServices folder to 20251105_FCServices for version tracking.

- On the D drive (D:/Backup find the Backup folder and make sure the following components are backed up):

  - WPS FC Project

  - Corporate Onboarding FC Project

  - Flexi to JSON DLL project

Step 2: Deployment to QIB UAT Environment

Today, we will proceed with deploying the following components to the QIB UAT environment:

- We are deploying WPS (Salary Certificate) and Corporate Onboarding (Passport) FC Projects of reported issues resolved build as per our discussion.

- FC Projects:

  - WPS FC Project

  - Corporate Onboarding FC Project of PASSPORT document type.

Step 4: Wrapper Service Configuration

The following endpoints are used to interact with the ABBYY FlexiCapture Wrapper Services:

- In Wrapper service we added the registration parameters of Param1, Param2, Param3 of generic service.

- As per QIB advice, we are not validating the input parameter of CustomerRefNo.

- As per QIB advice, we added the BATCH_ID and URL_CALLBACK fields in the WPS FC Project OCR output response.

- http://<VmIPAddress>:<PortNumber>/FCServices/api/flexicapture/initiateOCR

This endpoint is exposed via the FCServices project deployed in IIS. Deployment and configuration details are as follows:

Wrapper Service Project Deployment

As per our discussion, we are adding the Document Journey, Param 1 to Param 5 as input parameters to the webservice.

- The document journey parameter has to pass the value as below:

- QID -- BranchOnboarding

- {

- "DocumentType": "QID",

- "ChannelId": "MB2",

- "ReferenceId": "12345678",

- "CustomerRefNo": "",

- "DealerName": "",

- "DocumentJourney": " WPSOnboarding",

- "Param1": "",

- "Param2": "",

- "Param3": "",

- "Param4": "",

- "Param5": "",

- "Data": "/9j/4AAQSkZJRgABAQEAlgCWAAD/2wBDAAEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQH/2wBDAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQEBAQH/wAARCAbaBNkDASIAAhEBAxEB/8QAHwAAAQUBAQEBAQEAAAAAAAAAAAECAwQFBgcICQoL/”

- Salary Certificate -- BranchOnboarding

- {

- "DocumentType": "SALARY_CERTIFICATE",

- "ChannelId": "MB2",

- "ReferenceId": "12345678",

- "CustomerRefNo": "",

- "DealerName": "",

- "DocumentJourney": " WPSOnboarding ",

- "Param1": "",

- "Param2": "",

- "Param3": "",

- "Param4": "",

- "Param5": "",

- "Data": "JVBERi0xLjUKJeLjz9MKOSAwIG9iago8PC9UeXBlL1hPYmplY3QvU3VidHlwZS9Gb3JtL0JCb3hbMCAwIDU5MS41IDg0My44NV0vUmVzb3VyY2VzIDEwIDAgUi9GaWx0ZXIvRmxhdGVEZWNvZGUvTGVuZ3RoIDM3Pj4Kc3Ry”

- }

- Passport – BranchOnboarding

- {

- "DocumentType": "PASSPORT",

- "ChannelId": "MB2",

- "ReferenceId": "12345678",

- "CustomerRefNo": "",

- "DealerName": "",

- "DocumentJourney": "WPSOnboarding",

- "Param1": "",

- "Param2": "",

- "Param3": "",

- "Param4": "",

- "Param5": "",

- "Data": "/9j/4AAQSkZJRgABAQEASABIAAD/4QCORXhpZgAATU0AKgAAAAgABQESAAMAAAABAAEAAAEaAAUAAAABAAAASgEbAAUAAAABAAAAUgEoAAMAAAABAAIAAIdpAAQAAAABAAAA

- The routing controllers within the service are defined as:

  - initiateOCR– for WPS OCR

### Testing Scenarios

- Test the following document types with sample documents:

  - QID

  - SALARY CERTIFICATE

  - PASSPORT(Related to Branch Onboarding)